AMADOR FIRE PROTECTION DISTRICT
MEMORANDUM

TO


AFPD Board of Directors 
FROM

Larry White, WGA, Inc. Project Manager
RE


Update Project Design Status
DATE

August 18, 2026
1. The training tower steel is in route and scheduled to arrive Thursday, 8/20/2026.

2. The fire station steel is scheduled to arrive 8/28/2026 and erection to start 8/31/2026.

3. Currently the project is moving along on schedule.
